Revision 4. Changes from earlier revisions are listed in section 13.

# 1. Purpose and scope

CVRDE needs a project-management system for work below the Project Manager level. Their existing Apex software covers reporting between Project Managers and Project Directors. This demo is a minimum viable version of the CVRDE requirement: it shows the workflows between Project Managers, scientists and technical team members, in a form similar to Jira but kept deliberately small. It is a pilot demonstration presented over a video call, not the production deployment.

## In scope: brief features (F1 to F9)

- F1 Project creation and task assignment (with optional parent tasks).

- F2 Task updates: status, progress comments, work completed and outcome, due-date extension with reason that triggers PM approval.

- F3 Project dashboard on live database data.

- F4 Task reassignment from Scientist A to Scientist B, with a reviewer approval step.

- F5 Task results and attachments, with PM review and download.

- F6 Task history in chronological order.

- F7 Two custom reports (Overdue Tasks, Project Progress) with filters and CSV export.

- F8 Email notifications for assignment, reassignment and status update, using the existing email implementation.

- F9 Pendency creation and approval: an executor raises a pendency against another task, linked to task(s), assigned to a responsible person, routed for approval, tracked to resolution, with email notices.

## In scope: minimal-effort extensions (E1 to E5)

Each extension shows a requirement from the full CVRDE document that the brief does not cover, and each reuses tables and screens that F1 to F9 already need. They are built only after the brief feature in the same phase passes its gate, and they are cut in the order E5, E2 (activity feed and export), E4, E1, E3 if time runs short.

- E1 Result and document version control (CVRDE FR-04, FR-09). A result that the PM returns and the member resubmits becomes version 2; earlier versions stay readable. Uploading a new file for the same document creates a new version with uploader and time; all versions can be downloaded. No comparison, restore or deletion.

- E2 Detailed task history (CVRDE FR-10). Builds on F6: every edit records the field, old value and new value (title, description, priority, due date, owner, parent, visibility); approval decisions for extension, reassignment and pendency appear on the same timeline; the timeline can be filtered by event type and exported as CSV; a project activity feed shows recent events across the project for the PM.

- E3 Project groups and group-level visibility (CVRDE FR-02). A project has several groups (for example a test programme team and a thermal team) and a member can belong to several groups in the same project. The PM creates groups, adds and removes members and sets each group’s permissions. Tasks are private by default; a task can be shared with one group, and that group’s permissions decide what its members can do with the task. Details in section 4 (Project groups).

- E4 Pending my action (CVRDE FR-03). One list per user of everything waiting on them: results to review, extension requests, reassignments to approve, pendencies to approve or resolve.

- E5 Project documents (CVRDE OQ-06). Upload versioned documents, such as meeting minutes, to a project rather than a task, using the same attachment and version tables as E1. Upload and download only; no in-app editing. Used in the demo to open the meeting-minutes question with CVRDE.

## Also required

- Four fictional roles/accounts and basic server-side permission checks.

- Demo data: project “Engine Component Development — Demo” with at least five tasks, reset on demand.

- Cloud deployment with Docker Compose on a VM, HTTPS, Neon PostgreSQL, persistent upload storage, backup and restart notes.

- A 6 to 8 slide PowerPoint using real screenshots, an acceptance checklist and a handover pack.

## Out of scope

- Windchill or Apex integration of any kind (a labelled fictional PLM identifier on the task screen is allowed).

- SSO or CVRDE identity integration.

- A generic workflow or approval engine, a drag-and-drop report builder, or a generic project-management platform.

- Version comparison, restore or retention rules; in-app editing of meeting minutes; reminder or escalation emails.

- Any AI or LLM component.

- For groups: groups spanning several projects, organisation-wide groups or directory sync, sharing one task with several groups, nested groups, per-user permission overrides and custom permission types.

- Real CVRDE data, CVRDE users or CVRDE email infrastructure.

# 2. What the brief tells us

Read closely, the brief sets priorities, limits and some gaps that the plan has to settle.

| What the brief says | What it means for the build | Where handled |
| --- | --- | --- |
| “A smaller application with tested workflows is better than a larger one with incomplete features” | Reliability first; cut polish and extensions before cutting tested flows | Phase gates and cut order (sections 1, 11) |
| Do not build a generic workflow or approval engine | Reassignment, extension and pendency approvals are three small, purpose-built flows sharing one pattern | Sections 6, 9 |
| Do not spend days comparing technologies | One short assessment, then start building | Phase 1 |
| Reuse the existing email implementation | Email is an integration risk; check it at the start of Phase 1 and wire it in Phase 2 | Sections 9, 11 |
| Stack suggested: FastAPI; “compatible backend” allowed if justified | Node.js with Express and TypeScript is the selected compatible backend; confirm the existing email module can be reused or adapted in Phase 1 | Sections 5, 11 |
| Users must not reach others’ data by changing a URL or request | Ownership and visibility checks on every task, file and report endpoint, not only in the UI | Section 4 (gates) |
| Uploads validated and never public | Type/size checks and authorized download only | Sections 4, 8 |
| No secrets in Git, frontend or logs | Environment-based configuration; log redaction | Section 7 |
| Must run over HTTPS and survive a restart | Persistent volumes, restart policy, TLS proxy; deployed from Phase 1 | Sections 7, 11 |
| Optional reviewer; approval can be simulated if not feasible | Build the reviewer step, because it is cheap in this design and F9 needs approval anyway | Section 6 |
| Features 8 and 9 add to the original list | Extension approval (F2) and pendency (F9) are in the build plan and the acceptance checklist, not left as extras | Section 11 |
| Pilot of a larger CVRDE requirement | Five low-effort extensions (E1 to E5) show further CVRDE requirements without new subsystems | Sections 1, 3 |

Points the brief leaves open are collected in section 12.

# 3. Traceability to the CVRDE requirement

How the demo covers the full CVRDE requirements document (version 0.3). Items marked “discussion” are raised with CVRDE during the demo rather than built.

| CVRDE requirement | Demo coverage | How |
| --- | --- | --- |
| FR-01 Project planning | Partial | F1 projects, tasks and parent tasks. Planning features beyond this are OQ-05 (discussion). |
| FR-02 Assignment and visibility | Yes | F1 assignment by the PM; E3 private-by-default tasks shared with project groups that carry their own permissions. Multi-level delegation is OQ-01 (discussion). |
| FR-03 Task monitoring | Yes | F3 dashboard, overdue flags, E4 Pending my action. |
| FR-04 Status and result updates | Yes | F2, F5; result versions through E1. |
| FR-05 Notifications and email | Yes | F8 with a test SMTP account; transport is configuration, so CVRDE’s mail server can be used later. |
| FR-06 Dashboards | Yes | F3 on live data. |
| FR-07 Reports and export | Yes | F7 two reports with filters and CSV; E2 history CSV. |
| FR-08 Windchill PLM | Placeholder | Labelled fictional PLM identifier on the task screen. |
| FR-09 Version control | Yes (basic) | E1 for results and documents; E5 for project documents. |
| FR-10 Task history and audit trail | Yes | F6 and E2, written in the same transaction as each change. |
| FR-11 Backup and reassignment | Yes | F4. The CVRDE document says approval involves the PM; the brief has a separate reviewer approve. Framing to be confirmed (section 12). |
| FR-12 Data management | Partial | Persistent storage, backup and restore procedure. Retention and archival are not in the demo. |
| FR-13 Vulnerability assessment | Groundwork | Server-side gates, upload controls, secret handling; formal assessment is a production activity. |
| DR-01 On-premises LAN | Prepared | Docker Compose and environment-based configuration support a later on-premises deployment; replace Neon with an on-premises PostgreSQL instance for an isolated LAN (section 7). |
| OQ-06 Meeting minutes | Discussion | E5 shows upload-only versioned project documents as a starting point. |

# 4. Architecture

The application is a three-tier web app (React frontend, Node.js API, Neon PostgreSQL) behind an HTTPS reverse proxy, organised internally as seven layers. Every request passes through automatic gates before it reaches business logic, so permissions and rules are enforced on the server and not left to the UI.

| # | Layer | Responsibility | Technology |
| --- | --- | --- | --- |
| 1 | Edge | HTTPS termination, request size limits, routing to web and API | Caddy |
| 2 | Presentation | Screens for PM, team member and reviewer | React + TypeScript |
| 3 | API / routers | Routes, request parsing, response shaping | Express routers |
| 4 | Gates | Authentication, role, ownership and visibility, input validation, state-transition and upload checks | Express middleware, Zod |
| 5 | Services | Business rules: tasks, reassignment, extension, pendency, versions, reports, notifications | TypeScript modules |
| 6 | Data access | SQL queries, transactions, history writes | Neon PostgreSQL, Kysely |
| 7 | Infrastructure | Document storage, email sender, config, logging | Docker volumes, existing email module |

## Automatic gates

Gates run in the same order for every request and each can reject it with a clear error. No person is involved in any gate.

| # | Gate | Rule | Rejects with |
| --- | --- | --- | --- |
| G1 | Authentication | Valid session cookie | 401 |
| G2 | Role | Role allowed for this endpoint (for example only the PM creates projects) | 403 |
| G3 | Ownership, group and visibility | The PM sees and manages everything in their own project. An owner has full access to their own tasks. A member of the group a task is shared with gets that group’s permissions on it (see Project groups). Fixed exceptions: the responsible person and approver of a pendency see the title and status of its linked tasks; the reviewer sees tasks with a reassignment awaiting their decision; the owner of a subtask sees its parent’s title and status. A task the user cannot view returns 404, so its existence is not revealed; an action the user’s group does not allow returns 403. | 403 / 404 |
| G4 | Input validation | Zod schemas for body, query and parameters | 400 |
| G5 | State transition | New → In Progress by the owner. In Progress → Submitted only by submitting a result. Submitted → Completed only by PM acceptance. PM may return Submitted → In Progress. No other moves. | 409 |
| G6 | Upload | File type allowlist, size limit, content sniffing, randomised storage name | 400 / 413 |
| G7 | Audit | Every successful change writes task_history rows (including old and new values) in the same transaction | Rolls back the change |

## Project groups

Groups belong to one project. A project has any number of groups, and a member of the project can be in any number of them. A task is either private or shared with exactly one group of its project. Because a task never has more than one group, permissions are never combined across groups: for any task, only its own group’s settings apply. A member in two groups simply sees the tasks of both, each with that group’s permissions.

| Group permission | What it allows on the group’s tasks | Default for a new group |
| --- | --- | --- |
| View (always on) | See the task: title, description, owner, status, priority, due date, comments and history | On (cannot be turned off) |
| View results | Open results and their versions, and download attachments | Off |
| Comment | Add progress comments | On |
| Link pendencies | Choose the task as the dependency when raising a pendency | On |

- Editing, status changes, result submission and extension requests stay with the owner; assignment, reassignment and review stay with the PM. Group permissions never grant these.

- The PM creates, renames and removes groups, edits their permissions and adds or removes members; only members of the project can be added.

- The PM can share any task with any group of the project; an owner can share their own task with a group they belong to, or make it private again.

- A new subtask starts with its parent’s visibility; it can then be changed.

- Access is worked out on every request from current group membership, so adding or removing a member, or changing a permission, takes effect immediately. Removing a group makes its tasks private.

- Group creation, membership changes and permission changes are recorded in the project activity feed; sharing changes are recorded on the task’s timeline.

- The same rule is applied inside the SQL of every list, search, pendency picker, dashboard and report query, so a task a user cannot view never appears in any list.

# 5. Tech stack

Node.js with Express and TypeScript is the selected backend. Phase 1 confirms how the existing email implementation will be reused; if it is in another language, a small adapter or sidecar can call it without changing the API stack. The database is Neon PostgreSQL for the cloud demo.

| Area | Choice | Notes |
| --- | --- | --- |
| Frontend | React + TypeScript (Vite), a maintained component library (for example MUI), TanStack Query | As the brief asks; all fonts and assets bundled, no CDN |
| Backend | Node.js with Express + TypeScript | Selected backend; Phase 1 checks email integration |
| Validation | Zod | Shared request schemas |
| Database | Neon PostgreSQL | PostgreSQL-compatible managed database for the cloud demo |
| DB access / migrations | Kysely with SQL migrations | Migration scripts are a handover item |
| Auth | Username and password, bcrypt, server-side session in an httpOnly, SameSite=Strict cookie; simple login rate limit | Simple fictional accounts; no SSO; no JWT |
| Uploads | Streaming upload with multer to a Docker volume | Served only through an authorized endpoint |
| Email | Existing notification implementation | Test SMTP or test email service; credentials in environment variables |
| Testing | Vitest and Supertest for API tests; Playwright for the end-to-end run | Basic automated tests plus the acceptance checklist |
| Deployment | Docker Compose for the web and API on a cloud VM; Caddy for automatic HTTPS; Neon hosts PostgreSQL | On-premises deployment requires a local PostgreSQL instance instead of Neon |
| Version control | Git with small, regular commits | Required by the brief |

# 6. Database schema

One schema serves all nine features and five extensions. Reassignment, extension and pendency are separate small tables with the same pattern (request, decision, outcome), not a generic workflow engine. Versions are rows, not a separate subsystem.

| Table | Purpose and key columns |
| --- | --- |
| users | user_id, username (unique), password_hash, full_name, email, role (PM, MEMBER, REVIEWER), active |
| projects | project_id, name, description, target_date, manager_id, created_at |
| project_members | project_id, user_id (who belongs to a project; only project members can join its groups) |
| project_groups | group_id, project_id, name (unique within the project), description, can_view_results, can_comment, can_link_pendency, created_by, created_at (E3) |
| group_members | group_id, user_id, added_by, added_at; primary key (group_id, user_id) (E3) |
| tasks | task_id, project_id, parent_task_id (nullable), title, description, owner_id, priority, due_date, status, visibility (PRIVATE, GROUP), group_id (set only when visibility is GROUP; a group of the same project), plm_ref (demo placeholder), created_by, created_at, updated_at |
| task_comments | comment_id, task_id, author_id, body, created_at |
| task_results | result_id, task_id, version_no, work_completed, outcome, submitted_by, submitted_at, review_status (PENDING, ACCEPTED, RETURNED), review_comment, reviewed_by, reviewed_at (E1) |
| attachments | attachment_id, project_id, task_id (nullable for project documents, E5), result_id (nullable), document_key, version_no, original_name, stored_name, mime_type, size_bytes, uploaded_by, uploaded_at (E1, E5) |
| task_history | history_id, project_id, task_id (nullable for project events), event_type, actor_id, details (JSONB: field, old, new, or decision data), created_at (F6, E2) |
| reassignments | reassignment_id, task_id, original_owner_id, new_owner_id, reason, requested_by, reviewer_id, status (PENDING, APPROVED, REJECTED), decided_at |
| due_date_extensions | extension_id, task_id, requested_by, old_due_date, new_due_date, reason, status (PENDING, APPROVED, REJECTED), decided_by, decided_at |
| pendencies | pendency_id, raised_by, blocked_task_id (the raiser’s task), responsible_user_id, type (ACTION, CLARIFICATION, APPROVAL), description, needs_approval, approver_id (default the PM), status (OPEN, AWAITING_APPROVAL, RESOLVED, REJECTED), resolution, created_at, resolved_at |
| pendency_dependencies | pendency_id, depends_on_task_id (one or more tasks the blocked task is waiting on) |
| notification_log | notification_id, event_type, to_user_id, task_id, subject, sent_at, delivery_status, error |

Rules enforced in the database: unique username; status limited to the four allowed values; a shared task has exactly one group, from its own project; a task cannot be its own parent; one pending reassignment per task at a time; (task_id, version_no) unique for results and (document_key, version_no) unique for attachments; attachments store only a generated file name, never a user-supplied path; no delete endpoints for results, attachments or history. A pendency does not change the blocked task’s status in the demo. The fictional PLM identifier on a task is labelled “Demonstration placeholder” in the UI.

## Demo data (fictional)

All dates are relative to the moment the reset script runs (D), so the dashboard shows the same picture on demo day whenever the demo happens. No reassignment is seeded on the reassignment task, so the PM can start one live.

users

username          | role     | full_name

pm.demo           | PM       | Demo Project Manager

scientist1.demo   | MEMBER   | Demo Scientist One

scientist2.demo   | MEMBER   | Demo Scientist Two

reviewer.demo     | REVIEWER | Demo Reviewer

projects

name                                  | target  | manager

Engine Component Development — Demo | D + 60  | pm.demo

tasks

title                    | owner | prio | due    | status / purpose

Component test programme | s1    | Med  | D + 30 | In Progress (parent of next two)

Test rig calibration   | s1    | Med  | D + 10 | In Progress

Fatigue test setup     | s1    | Med  | D + 20 | New (live reassignment)

Material sample testing  | s1    | High | D - 5  | In Progress (overdue)

Thermal analysis report  | s2    | High | D + 12 | Submitted (result v2)

Component drawing review | s2    | Low  | D - 10 | Completed (accepted + document)

groups (project: Engine Component Development — Demo)

group                | members  | view results | comment | link pendency

Test programme team  | s1, s2   | yes          | yes     | yes

Thermal team         | s2       | no           | yes     | yes

sharing

Thermal analysis report -> Test programme team (s1 sees results, links pendency)

Material sample testing -> Thermal team (s2 sees status, cannot open results)

All other tasks private. s2 is in two groups.

other seeded records

extension    Material sample testing: D-5 -> D+7 with reason, PENDING

pendency     s1 on Test rig calibration, depends on Thermal analysis

report; CLARIFICATION; responsible s2; OPEN

attachments  Thermal analysis: thermal_results.xlsx v1, v2

Drawing review: review_notes.pdf v1

project doc  Kick-off meeting minutes.docx v1, v2 (E5)

history      Full history for every seeded record, including one

field change (priority Low -> High)

# 7. Operations

This section covers how the demo is deployed, run, reset and recovered. The cloud instance is for the demo only; no CVRDE confidential data is uploaded.

## Deployment layout

| Component | Container | Notes |
| --- | --- | --- |
| Reverse proxy | caddy | Public ports 80/443 only; automatic HTTPS certificate |
| Web | web | Static React build; all assets bundled, no external CDN |
| API | api | Not published directly |
| Database | Neon PostgreSQL (managed, outside Compose) | Connect from the API over TLS using an environment-provided connection string; no database container or database volume on the VM |
| Documents | volume on api | Persistent uploads volume (task results and project documents), not served as static files |
| Email | existing module through the Node.js API, or a small sidecar if it is in a different language | Sends through test SMTP; delivery verified against test inboxes |

## Routine procedures

- Deploy early: the skeleton is deployed to the HTTPS VM in Phase 1 and redeployed at the end of every phase, so Phase 7 does not meet the infrastructure for the first time.

- Configuration: a .env file on the VM, outside Git; a .env.example with placeholders is committed. Secrets never appear in the frontend bundle, logs or repository.

- Start / restart: docker compose up -d; restart policy “unless-stopped” so services return after a VM reboot. Restart steps are documented.

- Demo data reset: a single script (make demo-reset) that rebuilds the demo project, four accounts, tasks, versions, the pending extension, the open pendency and sample documents with dates relative to now. Run before each demo.

- Backup: export Neon PostgreSQL with pg_dump over TLS and archive the uploads volume with a timestamp; document and test a restore into a separate database once. Record any Neon backup or point-in-time recovery settings separately.

- Access restriction: SSH by key only, firewall allowing 22 (restricted), 80 and 443; Neon credentials stay server-side, database connections use TLS, and no database port is opened on the VM.

- Logging: request and error logs with passwords, session identifiers and email credentials redacted.

- Email check: a test-email command that sends to BiztelAI-controlled inboxes; results recorded without credentials.

## On-premises portability

- The cloud demo needs outbound access from the API to Neon PostgreSQL. For an isolated CVRDE LAN, point the same application at a local PostgreSQL instance; bundle all frontend assets and avoid CDN scripts, fonts and other external APIs.

- On the CVRDE LAN, Caddy uses a certificate supplied by CVRDE IT or an internal certificate authority instead of automatic public certificates.

- The SMTP host, port and credentials are configuration only, so CVRDE’s approved mail server can replace the test service without code changes.

## Demo-day readiness

Run the acceptance checklist the day before, reset demo data, open the URL from a separate device over HTTPS, and keep a second logged-in browser window per role (PM, scientist, reviewer) ready for the video call. Keep screenshots of the delivered emails as a fallback.

# 8. Controllers (endpoint list)

All routes sit under /api/v1 and pass through gates G1 to G7. Controllers parse and respond only; rules live in services.

| Method | Path | Roles | Feature |
| --- | --- | --- | --- |
| POST | /auth/login, /auth/logout | All | Login |
| GET | /auth/me | All | Session |
| POST / GET | /projects, /projects/:id | PM (own) | F1 |
| POST / GET | /projects/:id/tasks | PM create; members view per G3 | F1, E3 |
| GET | /tasks/mine | Member | F2 |
| GET / PATCH | /tasks/:id | GET: owner, PM, group members; PATCH: owner, PM | F1, F2, E2, E3 |
| PATCH | /tasks/:id/visibility (private, or one group of the project) | PM; owner for groups they belong to | E3 |
| POST / GET | /projects/:id/groups | PM create; members list their groups | E3 |
| PATCH / DELETE | /groups/:id (name, permissions) | PM | E3 |
| POST / DELETE | /groups/:id/members, /groups/:id/members/:userId | PM | E3 |
| POST | /tasks/:id/status | Owner (New to In Progress only) | F2 |
| POST | /tasks/:id/comments | Owner, PM, group members with Comment | F2, E3 |
| POST | /tasks/:id/extension-requests | Owner | F2 |
| POST | /extension-requests/:id/decision | PM | F2 |
| POST / GET | /tasks/:id/results (submit sets Submitted; GET lists versions) | Owner submit; Owner, PM, group with View results | F5, E1 |
| POST | /tasks/:id/attachments (same document_key adds a version) | Owner | F5, E1 |
| GET | /attachments/:id/versions, /attachments/:id/download | Owner, PM, group with View results | F5, E1 |
| POST | /results/:id/review (accept sets Completed; return sets In Progress) | PM | F5 |
| GET | /tasks/:id/history (filter by event type), /tasks/:id/history.csv | Owner, PM, group members | F6, E2 |
| GET | /projects/:id/activity | PM | E2 |
| POST | /tasks/:id/reassignments | PM | F4 |
| POST | /reassignments/:id/decision | Reviewer | F4 |
| POST / GET | /pendencies, /pendencies/:id | Members, PM | F9 |
| POST | /pendencies/:id/decision, /pendencies/:id/resolve | Approver, responsible person | F9 |
| GET | /me/pending-actions | All | E4 |
| POST / GET | /projects/:id/documents | PM upload; project members view | E5 |
| GET | /projects/:id/dashboard | PM | F3 |
| GET | /reports/overdue, /reports/progress (+ .csv) | PM | F7 |

Demo-data reset runs only as a server-side script; there is no reset endpoint.

# 9. Services

## Code layout

backend/

app/

server.ts         app setup, gate order

gates/            auth, role, access (ownership + visibility),

validate, transition, upload

routers/          auth, projects, groups, tasks, results, reassignments,

extensions, pendencies, approvals, documents,

dashboard, reports

services/         see table below

repositories/     SQL per table

notifications/    adapter to the existing email implementation

schemas/          Zod schemas

config/           env loading, limits, allowed file types

migrations/  seed/

tests/              unit, API, cross-user access, acceptance

frontend/             React app

deploy/               docker-compose.yml, Caddyfile, backup + reset scripts

docs/                 setup, restart, backup, email results, limitations

## Service methods

| Service | Key methods |
| --- | --- |
| AuthService | login(), verify_session(), hash_password() |
| AccessService | can(user, task, action) for VIEW, VIEW_RESULTS, COMMENT, LINK_PENDENCY and EDIT; visible_tasks_filter(user) returns the same rule as an SQL condition for list queries; the single place G3 and group rules live |
| GroupService | create(), rename(), set_permissions(), remove() (makes its tasks private), add_member(), remove_member(), list_for_project(), groups_for_user(); every change recorded in the activity feed |
| ProjectService | create_project(), get_project(), list_for_manager(), add_document() (E5) |
| TaskService | create_task(), assign(), update_fields() (records field diffs), start(), share_with_group(), make_private(), add_comment(), list_for_owner(), list_for_project() |
| ExtensionService | request(), decide() (PM approves or rejects; due date changes only on approval) |
| ResultService | submit_result() (new version, status to Submitted), review() (accept to Completed or return), list_versions() |
| ReassignmentService | initiate(), decide() (records original owner, new owner, reviewer and outcome) |
| PendencyService | raise_(), link_dependencies(), decide(), resolve() |
| ApprovalsService | pending_for(user): read-only union of the four pending queues (E4) |
| HistoryService | record(event, diff) inside the same transaction as every change, list_for_task(filter), list_for_project(), to_csv() |
| DashboardService | totals(), by_status(), overdue(), completed_vs_pending(), by_owner() |
| ReportService | overdue_report(filters), progress_report(filters), to_csv() (escapes cells starting with =, +, - or @) |
| FileService | validate(), store_version(), stream_if_authorized() |
| NotificationService | on_assigned(), on_reassigned() (old and new owner), on_status_changed(), on_pendency(), on_extension_decision(); logs every send |

Notification events are sent after the database transaction commits, so a failed email never blocks or rolls back task work, and every attempt is recorded in notification_log.

# 10. Frontend screens

| Screen | Content | Role |
| --- | --- | --- |
| Login | Username and password; role decides the landing page | All |
| Pending my action | Everything waiting on the signed-in user, each item linking to the place to act (E4) | All |
| Projects | List of projects; create project form | PM |
| Project detail | Task list with filters, create task, parent/child grouping, tabs for groups (E3), activity feed (E2) and project documents (E5) | PM; members see their own and shared tasks |
| Groups | Create and rename groups, three permission switches, add and remove members, see each group’s shared tasks | PM |
| Project dashboard | Total tasks, by status, overdue, completed vs pending, by owner (from live data) | PM |
| My tasks | Assigned tasks with status, priority and due date; overdue highlighted; a second list of tasks shared with my groups, labelled by group | Member |
| Task detail | Description, status control, sharing control (private or a group) with a “shared with” label, comments, result form with version list, attachments with versions, extension request, pendencies, PLM placeholder, history timeline with old and new values and an event filter | Member, PM |
| Review | Submitted results with download; accept or return with a comment | PM |
| Reassignment | Initiate (PM) and approve or reject (reviewer) | PM, Reviewer |
| Pendencies | Raise, link dependent tasks, see status, approve or resolve | Member, PM, Approver |
| Reports | Overdue Tasks and Project Progress with project, status and owner filters; CSV export | PM |

Design notes: the task detail screen is the centre of the demo because it shows ownership, results, versions, attachments and history together. Layouts reuse the component library; no custom design work until all flows pass testing.

# 11. Build plan

Seven phases. Each phase has a gate that must pass before the next phase starts. Work is committed to Git in small increments, the application is run and tested at the end of every phase, and the cloud VM is updated at the end of every phase.

| Phase | Scope | Deliverable | Phase gate |
| --- | --- | --- | --- |
| 1 | Short technical assessment including the email module integration check and Neon connection; repo, Docker Compose skeleton, schema and migrations, login, roles, gates G1 to G4; skeleton deployed to the VM over HTTPS | Running skeleton on the VM; assessment note; email check result | All four accounts log in over HTTPS; wrong role gets 403; email module confirmed usable or blocker raised |
| 2 | Projects, tasks, parent tasks, status flow, history with field diffs, project groups with permissions and sharing; assignment email wired (F1, F2 status, F6, E2 core, E3, F8 start) | PM creates project, tasks and groups; owners update status; group members see shared tasks with their group’s permissions | G5 enforced; history row with old and new values for every change; access matrix tests pass (role × group membership × permission × action); assignment email arrives |
| 3 | Comments, results with versions, attachments with versions, review, due-date extension (F2, F5, E1) | Result and file submitted; PM reviews, returns and accepts; v2 visible; extension approval works | Upload rules enforced (G6); another user cannot fetch any version by URL; Submitted reachable only by result |
| 4 | Reassignment with reviewer approval, pendency flow, Pending my action (F4, F9, E4); their emails | Owner changes after approval; pendency raised, approved and resolved; queues show the right items | Original and new owner recorded; one pending reassignment per task; each queue item disappears once acted on |
| 5 | Dashboard, two reports with filters and CSV, history CSV, project activity feed, project documents (F3, F7, E2, E5) | Live dashboard; reports and CSV; activity feed; versioned project documents | Dashboard numbers match a direct SQL count; CSV matches on-screen rows |
| 6 | Remaining notification scenarios (status update, extension decision) and full email verification (F8) | All email scenarios with task and project details | Every scenario arrives in the test inboxes; no secrets in logs |
| 7 | Demo data and reset, backup and restart notes, automated tests, acceptance checklist, screenshots and PowerPoint, handover | Live demo URL; handover pack | Full acceptance checklist passes from a separate device; restart loses no data |

If time runs short, the extensions are cut in the order given in section 1 before any brief feature is reduced.

## Acceptance checklist

From the brief:

- Users log in with the correct roles.

- PM creates a project and assigns tasks; members update their tasks.

- Dashboard values match the task data.

- Reassignment changes the owner and records the change.

- Results and attachments are accessible to authorized users only.

- History shows the key lifecycle events.

- Both reports work and the CSV has the expected data.

- Assignment and status-update emails reach the test inboxes.

- Invalid or unauthorized operations are rejected.

- The application works after a restart without data loss.

- The application is reachable over HTTPS from a separate device.

- PowerPoint screenshots match the running application.

Added for the features and extensions in this plan:

- Due-date extension: requested with a reason; PM approval changes the date; rejection leaves it unchanged; both appear in history.

- Reassignment: reviewer approval and rejection both work; the reassignment email reaches the old and the new owner.

- Pendency: raised against another task, linked, approved, resolved, with emails to the responsible person and approver.

- Status rules: Submitted is reached only by submitting a result, Completed only by PM acceptance.

- Versions: a returned and resubmitted result shows v1 and v2; every attachment version downloads for authorized users only.

- History: field edits show old and new values; the event filter and history CSV work; the project activity feed shows recent events.

- Visibility: a private task cannot be opened or found by another member, by URL or in any list.

- Groups: the PM creates a group, sets its permissions and adds members; group members see the group’s tasks and non-members get 404.

- Group permissions: with View results off, results and attachment downloads return 403; with Comment off, comments are rejected.

- Multiple groups: a member in two groups sees the tasks of both, each with its own group’s permissions.

- Removing a member from a group removes their access at once; group and membership changes appear in the activity feed.

- Pending my action shows the correct items for PM, scientist and reviewer.

- Project documents upload, version and download.

- The PLM identifier is visibly labelled as a demonstration placeholder.

- After a reset, the dashboard shows exactly one overdue task and the reassignment task has no pending request.

# 12. Risks and working assumptions

## Risks

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Existing email implementation is in a different language or needs large changes | F8 and all notification scenarios at risk | Check at the start of Phase 1; adapt it to the Node.js API or run it as a small sidecar; raise the blocker early |
| Visibility and group rules are implemented in several places | Permission holes, or tasks leaking into lists and reports | All G3 and group rules in one AccessService, reused as one SQL condition for lists; automated access-matrix tests |
| Group permissions grow into a permissions engine | Scope creep and harder testing | Exactly three fixed switches; one group per task; no cross-group or cross-project rules |
| Features 8 and 9 and the extension approval were added beyond the basic list | Scope larger than it first looks | Keep all approvals as small purpose-built tables; no generic engine |
| Extensions E1 to E5 grow beyond minimal | Brief features delayed | Built only after the phase’s brief feature passes; fixed cut order; no diff, restore or editing |
| Approvals share one pattern but differ in detail | Inconsistent behaviour | One shared decision helper in the services layer; tested once |
| Permission holes (URL or request tampering) | Fails a stated requirement | Access gate on every route; automated tests for cross-user access |
| Email delivery fails on demo day | Visible failure during the call | Test the day before; log every send; have captured screenshots as backup |
| Seeded data drifts out of the intended picture | Wrong dashboard numbers on the call | Dates relative to reset time; reset before every demo |
| The schedule is tight for nine features, five extensions, deployment and slides | Incomplete features | Phase gates; deployment from Phase 1; extensions cut first; “smaller and tested” is the stated priority |
| Demo accidentally uses real data | Breach of the brief | Fictional data only; seed script is the sole data source |

## Working assumptions for the MVP

The MVP is built on the assumptions below rather than waiting for answers. Each is easy to change later and is checked with the brief owner or with CVRDE at the demo. The engineer is aware of the email module and hosting details; they are recorded in the Phase 1 assessment note.

| Question | Assumption used for the MVP | Validate with |
| --- | --- | --- |
| Existing email implementation: where, and in which language? | Checked at the start of Phase 1; integrate with the selected Node.js API or a small sidecar | Engineer is aware |
| Demo date | Extensions cut first if the date is earlier than the plan allows | Brief owner |
| Reassignment approver | As the brief: PM initiates, reviewer approves. The CVRDE document’s PM-approval framing is discussed at the demo | CVRDE at demo |
| Who is “unavailable” | The PM decides; no availability flag on users | CVRDE at demo |
| Due-date extension approver | PM only | CVRDE at demo |
| Pendency approval and blocking | PM approves when approval is needed; a pendency never changes the blocked task’s status | CVRDE at demo |
| Attachment types and size | PDF, DOCX, XLSX, PPTX, CSV, TXT, PNG, JPG; 20 MB per file | Brief owner |
| Hosting | A BiztelAI-owned cloud VM and subdomain, with a Neon PostgreSQL project for demo data | Engineer is aware |
| Report filters | Single-select filters; dashboard and reports scoped to one project | CVRDE at demo |
| Test email | A BiztelAI test SMTP account and four BiztelAI-owned test inboxes, one per demo account | Brief owner |
| Extensions E1 to E5 | Built, within the cut order in section 1 | Brief owner |
| Groups | Project-scoped; PM manages them; one group per task; three fixed permission switches; single project only | CVRDE at demo (do groups match their teams or divisions?) |

# 13. Revision history

Revision 4

Selected Node.js, Express and TypeScript as the backend; replaced Python-specific libraries, tests and code layout with Zod, Kysely, Vitest and Supertest.

Selected Neon PostgreSQL for the cloud demo; updated architecture, deployment, backup and on-premises portability notes for a managed database.

## Revision 3

- E3 redesigned around project groups: several groups per project, members in several groups, PM-managed membership, three per-group permission switches (view results, comment, link pendencies), one group per shared task.

- Added the Project groups subsection, project_groups and group_members tables, group endpoints, GroupService, a Groups screen and group seed data.

- Gate G3 and AccessService now cover group permissions; list queries reuse the same rule as an SQL condition.

- Open questions replaced by working assumptions so the MVP can be built now.

- Groups added to Phase 2. Checklist and risks extended for groups. Day estimates removed from the build plan.

## Revision 2

- Removed the optional LLM side service and the AI layer section; AI is now explicitly out of scope.

- Added five minimal-effort extensions: result and document versions (E1), detailed task history with field changes, event filter, CSV and project activity feed (E2), task visibility (E3), Pending my action (E4) and versioned project documents (E5).

- Added section 3, tracing the demo to the CVRDE requirements document.

- Backend decided at the start of Phase 1 by the email module, with FastAPI as the default; Node.js only with a recorded reason.

- Gate G3 now defines visibility exceptions for pendency linking, pendency participants, the reviewer and subtask owners.

- Status flow tightened: Submitted only through result submission, Completed only through PM acceptance.

- Pendency fields renamed to blocked_task_id and depends_on_task_id, with a minimal status set.

- Demo data uses dates relative to the reset time, no longer pre-seeds a pending reassignment, adds a pending extension, an open pendency, result versions and project documents, and uses the project name from the brief.

- Deployment moved to Phase 1 and email wiring to Phase 2; Phase 7 given more room for testing and handover.

- Acceptance checklist extended to cover extension approval, pendency, reviewer decisions, reassignment email, versions, history and visibility.

- Session cookie chosen over JWT; login rate limit; CSV formula escaping; reassignment email to both owners; on-premises portability notes.

Revision 5 — Approved CVRDE fictional demo scope (Issue #18)

Project structure: Project → Sub-project → Task. Only the PM creates or edits sub-project name, Objective, due date, and owner. Objective helper: What this sub-project must deliver. The sub-project owner creates and assigns tasks, reviews results, and runs meetings.

Eight-step story: PM overview; sub-project owner assignment; task owner evidence and submission; return with reason; correction and resubmission; sign-off and progress; PM meeting action; action task in owner's My work with assignment notification.

Task history is shown as sentences. The real organisation name appears once in the sidebar. Due dates have one format and relative labels. A project switcher is optional for the one-project demo.

At-risk rules: overdue open work, Not started work due within three days, stale work, and explicit risk flags. Stale excludes Done and Submitted. Submitted overdue work reads Overdue, awaiting review. Reset seed: Crankshaft stress analysis is overdue, Friction loss estimation is Not started and due in two days, Cooling jacket design is stale.

My work Due this week covers today through today plus six days. Anyone permitted to view a task may comment, including other task owners in its sub-project.

Demo UI hides groups, reassignment and extension requests, prerequisites, and Linked to. Their schema and APIs remain. VITE_DEMO_MODE=false at frontend build time restores these controls.

Phase 4 notifications: bell and email use the existing notify() and notification_log after commit. Hosted demo email is redirected to one team inbox. Assignment, submission, return, resubmission, sign-off, and meeting action each require a live delivery check after Resend settings are configured.

Known gaps: no PM-owned tasks in demo seed; My submissions exists but Submitted in My work supports the walkthrough; attachments remain in PostgreSQL pending object storage for on-premise. Roadmap: milestones, minutes approval, TRL tracking, multi-level review, on-premise deployment.

Current hosted email verification awaits RESEND_API_KEY, RESEND_FROM, EMAIL_REDIRECT_TO, EMAIL_ENABLED=true, EMAIL_PROVIDER=resend, and PUBLIC_APP_URL in deployment settings. Never store secrets in this plan.